# BTSM Automation

Project Status Report

Prepared for: Mark  | Date: May 15, 2026

# Executive Summary

BeTheSmartMoney's daily handicapping pipeline is now fully automated and producing publication-ready PDFs and Excel sheets. The original SAS-based scoring workflow has been replaced with a Python pipeline that runs end-to-end on a Windows home PC, with no cloud infrastructure required. As of today, the system is publishing for 35 whitelisted tracks, with real-time scratch and track-condition updates from Equibase.

Today's production run validated the full pipeline against a live racing card at Laurel Park: 14 races, 16 scratches detected via Equibase RSS, full re-scoring on each scratch change, and a 16-page PDF produced and ready for upload. The only remaining gap to full hands-off operation is the website upload step, which is the next workstream.

# Where We Are Today

## Pipeline Modules

| Module | Status | Notes |
| --- | --- | --- |
| BRIS DRF Download | Production | Selenium-based, runs hourly. Whitelist filters to 35 tracks. Gmail alerts on failure. |
| DRF Ingestion (ingest_drf.py) | Production | Parses BRIS fixed-width DRF files, normalizes horse names and program numbers. |
| Feature Engineering (features.py) | Production | Computes pace, class, speed, and pedigree features. Vectorized. |
| Scratch Application (apply_scratches.py) | Production | Removes scratched horses, renormalizes per-race probabilities. |
| Scoring Engine (score.py) | Production | Three-model ensemble (dirt / turf / maiden). SAS replacement complete. |
| Attribution (attribution.py) | Production | Like/Fade reasons per horse with 20% threshold filter. Math validated against scoring coefficients. |
| Excel Output (output.py) | Production | Daily handicapping workbook. Smart Comments via pivot formula replication. |
| PDF Output (pdf.py) | Production | WeasyPrint, US Letter portrait. Logo, Top Picks, Best Bets, attribution reasons. Auto-converts BMP to PNG. |
| Equibase Scratches (scratches.py) | Production | RSS feed per track. Returns active scratches only. Fast and stable. |
| Equibase Track Status (track_status.py) | Production | Selenium-driven. Returns first post, dirt and turf surface conditions. |
| Scheduler (run_pipeline.py) | Production | Anchor-based: T-60/T-30/T-0 pre-card, T-20 per race in-card. State persisted across ticks. 30-min Windows Task Scheduler trigger. |
| Notifications (notify.py) | Production | Gmail App Password. Severity-tiered alerts for download failures, lockouts, crashes. |
| Website Upload (upload_to_btsm) | Stub | Placeholder function present. Returns True without doing anything. Next major workstream. |

## Today's Production Run (May 15, 2026)

Every module exercised end-to-end. Highlights:

- Scheduler ticked every 30 minutes via Windows Task Scheduler

- 11 tracks discovered, whitelist filtered to active ones

- All PREVIEW sheets published by 11:05 AM

- FINAL re-publishes triggered automatically when scratch signatures changed

- Laurel produced a 157 KB, 16-page PDF after the 4:29 PM tick

| Track | Preview | Final | Anchors Fired |
| --- | --- | --- | --- |
| Churchill (CD) | 11:03 AM | 3:00 PM (6 scr) | T60, T30, T0, R2-R7, R9 |
| Gulfstream (GP) | 11:03 AM | 1:05 PM (10 scr) | T60, T30, R2-R8 |
| Laurel (LRL) | 11:02 AM | 4:29 PM (16 scr) | T30, T0, R3, R5-R9, R11 (full re-score on scratch change) |
| Woodbine (WO) | 11:03 AM | 4:29 PM (3 scr) | T60, T0, R2-R5 |
| Santa Anita (SA) | 11:03 AM | Deferred | Per-tick fetch cap; will fire next tick |
| EVD, HOU, LS, PRM, RP | All 11:02-11:05 AM | Not yet (evening cards) | First post still hours away; awaiting first anchor |

# What Was Built This Session

Today's work focused on getting the PDF module production-ready and wiring it into the running scheduler.

## PDF Output Module

- Full WeasyPrint-based generator: US Letter portrait, one race per page with continuation pages for fields above 10 horses

- Page header with track name, date, first post, surface conditions, BTSM logo, and Top Best Bets card

- Top Picks strip showing cumulative 50% probability per race

- Per-horse layout: program number, name, ML, BTSM odds, win probability, run style, attribution reasons, smart comment

- 20%-threshold filter on Like/Fade reasons — variable count per horse based on attribution magnitude

- Fractional odds formatting throughout (5/2, 7/2, 9/5, etc.)

- Multi-race wager parsing (Daily Doubles, Pick 3, Pick 4, Pick 5, Pick 6)

- Decoded race conditions: age and sex restrictions ("Open 3YO+", "F&M 3YO+"), classification suffixes ("NW 1X", "NW 2X")

- Stakes race names shown for graded stakes ("G3", "G2")

- Auto-converts BMP logos to PNG since WeasyPrint can't render BMP natively

## Production Hardening

- Windows-portable strftime — works on Linux and Windows without platform-specific format codes

- BRISnet column-name handling: pipeline correctly uses canonical names (Num, MornOdds) with fallbacks for raw DRF names

- Track full-name dictionary expanded from 5 to 35 tracks

- Race-header eligibility populated from AgeSexRestrictions (now preserved through scoring)

- Smart Comment computation moved upstream so PDF and Excel show identical text

- EarlySpeed merged from feature_df into PDF via the same join Excel uses

- PREVIEW first-post fallback reads directly from DRF when track_status is unavailable

- Logo auto-discovery in assets folder (works with any image filename and format)

## Gmail Failure Alerts

- Wired notify.py into the BRISnet downloader

- Severity-tiered subject lines: account locked, crash, login failed, individual file failed

- Sent to ryanritz1@gmail.com using Gmail App Password (stored in .env, not in git)

- Seven unit tests, all passing

## Diagnostic Tool

- check_scheduler.py: read-only dry-run of the scheduler — shows what would fire right now without hitting Equibase or writing anything

- Used today to validate behavior before re-enabling Task Scheduler

# How the System Operates Daily

1. Overnight (1 AM): BRISnet PP files download for all 35 whitelisted tracks the next morning. Failure alerts go to Gmail.

2. Throughout the day (30 minutes): Task Scheduler triggers run_pipeline.py. Each tick walks every DRF file and decides whether to publish a PREVIEW (one per DRF) or a FINAL (in-window only, with scratch-signature change detection).

3. Anchor windows: Pre-card at T-60, T-30, and T-0 minutes before Race 1. In-card at T-20 minutes before each subsequent race. Each anchor fires once per (track, date) combination, with ±15 minute tolerance to cover scheduling jitter.

4. On a FINAL trigger: Pull scratches from Equibase RSS. If signature matches the last publish, skip the expensive re-score and just record the anchor as fired. If signature changed, re-score with new scratches, write Excel, generate PDF, and (eventually) upload to the website.

5. State persistence: pipeline_state.json records every publish, every anchor fired, and every scratch signature. Allows the pipeline to resume cleanly across crashes, restarts, or new code deployments.

6. Card complete: Polling stops automatically 5 minutes after the last race's post time.

# Architecture

All compute runs locally on a single Windows PC (i7, 16 GB RAM, SSD). No Azure, no AWS, no cloud infrastructure. The entire pipeline is roughly 3,000 lines of Python across about 15 modules.

## External Data Sources

- BRISnet (login via Selenium): daily PP CSV files with entries, speed figures, pace figures, workouts, pedigree, jockey/trainer stats

- Equibase RSS (per track): active scratches and late changes

- Equibase web (Selenium): track conditions, post times

## Critical File Locations

- Code: C:\Users\ryanr\Documents\BTSM\FullAutomation\

- DRF Downloads: ...\FullAutomation\DRF_Downloads\

- Outputs: ...\FullAutomation\output\

- State: ...\FullAutomation\pipeline_state.json

- Log: ...\FullAutomation\pipeline.log

# Whitelisted Tracks (35)

The pipeline only processes DRF files from this set, filtered before any Selenium fetches to save time.

Top tier (year-round majors):

Churchill Downs, Saratoga, Belmont Park, Santa Anita, Gulfstream Park, Oaklawn Park, Del Mar, Aqueduct, Keeneland, Kentucky Downs, Monmouth Park, Parx Racing, Fair Grounds

Mid tier:

Pimlico, Tampa Bay Downs, Woodbine, Remington Park, Horseshoe Indianapolis, Laurel Park, Lone Star Park

Lower tier (regional):

Delaware Park, Presque Isle Downs, Sam Houston Race Park, Mahoning Valley, Mountaineer Park, Zia Park, Ellis Park, Thistledown, Sunland Park, Evangeline Downs, Colonial Downs, Prairie Meadows, Turfway Park

# What's Next

| Priority | Item | Est. Effort | Owner |
| --- | --- | --- | --- |
| P0 | Website upload integration (SFTP / WordPress API / CMS) | 1-2 sessions | Mark + Claude |
| P1 | Bar visuals (SPD/JKY/TRN bars are gray placeholders) | 0.5-1 session | Claude |
| P1 | Archive old pipeline output / cleanup script | 0.5 session | Claude |
| P2 | Performance tracking dashboard (win rates, ROI by tier) | Multiple sessions | Mark + Claude |
| P3 | Backtest harness for model tuning | Multi-week | Mark + Claude |

## Immediate next step (P0): Website Upload

The pipeline currently generates production-quality PDFs and saves them to local disk. The upload_to_btsm() function is a stub that returns True. We need to integrate this with BeTheSmartMoney.com's hosting. Three viable paths depending on how the site is set up:

- SFTP upload to web server (simplest if you have credentials and a folder structure)

- WordPress REST API (clean if the site runs WordPress)

- CMS-specific API (Wix, Squarespace, etc.)

Mark's input is needed to decide the upload mechanism. Once chosen, the implementation should take one session: replace the stub function, add credentials to .env, write a test that publishes a dummy PDF, then enable for real publishes.

# Risks and Considerations

- BRISnet login fragility: Selenium-based; can break if BRISnet changes their site. Gmail alerts will notify within minutes. Mitigation: archived copy of the working downloader v3 with fallback to manual download.

- Equibase rate limiting: Per-tick fetch cap of 4 tracks prevents the pipeline from blowing through its 30-min slot if Equibase is slow. Deferred tracks fire on the next tick.

- Single machine: Whole pipeline depends on one Windows PC staying online. If it crashes during racing hours, you lose that day's automatic updates. Manual fallback is to run python run_pipeline.py from any machine with the codebase.

- Visual placeholders: SPD/JKY/TRN bars currently render as gray placeholders. Underlying feature values exist but aren't yet wired into the PDF. Cosmetic only — does not affect the scoring or recommendations.

# In Summary

The original goal of the BTSM Automation Blueprint — to fully automate the daily production of handicapping sheets and publish them to the website without manual intervention — is 90% complete. The scoring model has been migrated from SAS to Python, real-time data sources are integrated, the daily run is scheduled and self-healing, and publication-ready PDFs are being generated automatically.

The remaining 10% is the website upload itself, which is now the single workstream gating fully hands-off operation.